SAP Ariba Supplier Solution Blueprint

2021

Table of ContentS

Version History	3

SAP STATEMENT OF CONFIDENTIALITY AND EXCEPTIONS	3

PROJECT DYNAMICS	4

TIMELINES AND SCHEDULES	5

SAP Ariba Integration Methodology Timeline	5

Project Schedule	6

Contingency Plan	6

ASSUMPTIONS & CONSTRAINTS	7

Assumptions	7

Constraints	7

PROJECT SCOPE	8

Document Details and Supplier Transmission	8

Cutover Documents	8

DOCUMENT REQUIREMENTS	9

Orders	9

Order Confirmation	10

Advanced Shipping Notification (ASN)	11

Service Entry Sheet (SES)	12

Supporting Documentation	13

Where to Find Buyer Transaction Rules	13

CONNECTIVITY AND INFRASTRUCTURE	14

Buyer Profile	14

Supplier Profile	15

Supplier ERP Connection	15

SUPPLIER ERROR HANDLING & BUSINESS PROCESS	16

Order Validation	16

Error Handling	16

Business Processes	17

POST GO LIVE SUPPORT	18

SUPPLEMENTAL DOCUMENTATION	19

cXML Section for Supplemental Documentation	19

EDI x12 Supplemental Documentation via SAP Ariba Cloud Integration Gateway	19

PIDX Supplemental Documentation via SAP Ariba Cloud Integration Gateway	19

SAP ARIBA CUSTOMER SUPPORT FOR SUPPLIERS	19

Email SAP Ariba Customer Support	20

Get help by live chat	20

Click to call	20

APPENDIX A	21

Precision Rounding on Invoice	21

APPENDIX B	22

Advanced Pricing / Price Basis Quantity (PBQ)	22

# Version History

This log is updated each time an update is made to this guide.  The log identifies the version number, the date the version was completed, the author of the changes, and a brief description of the changes.

| Version | Date | Author | Description |
| --- | --- | --- | --- |
| 1.0 | 23.03.2021 | Katerina Filipcikova | Initial Version of Document |
| 1.1 | 13.04.2021 | Katerina Filipcikova | Updated version |

# SAP STATEMENT OF CONFIDENTIALITY AND EXCEPTIONS

The contents of this document shall remain the confidential property of SAP and may not be communicated to any other party without the prior written approval of SAP. This document must not be reproduced in whole or in part. It must not be used other than for evaluation purposes only, except with the prior written consent of SAP and then only on condition that SAP’s and any other copyright notices are included in such reproduction. No information as to the contents or subject matter of this proposal or any part shall be given or communicated in any manner whatsoever to any third party without the prior written consent of SAP.

The furnishing of this document is subject to contract and shall not be construed as an offer or as constituting a binding agreement on the part of SAP to enter into any relationship. SAP provides this document as guidance only to estimate costs and time-scales of the predicted delivery project. This will be subject to confirmation prior to any contractual or delivery commitment by SAP.

SAP warrants that to the best of its knowledge those who prepared this material have taken all reasonable care in preparing it and believe its contents to be true as at the date of this document. SAP cannot however warrant the truth of matters outside of its control and accordingly does not warrant the truth of all statements set out in this document to extent that such statements derive from facts and matters supplied by other persons to SAP. The statements in this document are qualified accordingly.

# PROJECT DYNAMICS

| Company | Contact | Role | Email | Phone |
| --- | --- | --- | --- | --- |
| SAP Ariba |  | Supplier Integration Specialist |  |  |
| SAP Ariba |  | Customer Engagement Executive |  |  |
| SAP Ariba | Diana Studentova | Network Enablement Lead | d.studentova@sap.com | +420257157213 |
| SAP Ariba |  | Catalog Specialist |  |  |
| Buyer | Steffen Bauer | Project Lead | Steffen.bauer@bitzer.de | +49 7031 932-4009 |
| Buyer | Jurand Wolf | Technical (Developer) | Jurand.wolff@bitzer.de | +49 7031 932-385 |
| Buyer | Philipp Strohm | Testing Contact | philipp.strohm@bitzer.de | +49 7031 932-413 |
| Supplier |  | Project Lead |  |  |
| Supplier |  | Technical (Developer) |  |  |
| Supplier |  | Testing Contact |  |  |

| Catalog Specialist: Support Setup and testing of Catalog with buyer and supplier. | Network Enablement Lead: Consolidate all supplier’s enablement status for reporting to customer. |
| --- | --- |
| Customer Engagement Executive: Primary customer contact. | Technical (Developer) (Buyer): Support of cXML/EDI Identified Supplier testing. Provide connection parameters to ERP systems. Assist in troubleshooting document errors from the application/ERP. |
| Project Lead (Supplier): Main contact for project coordination. Provide commitment to project timeline. Understand buyer's transaction validation rules. Participate in status meetings. | Technical (Developer) (Supplier): Provide technical details for integration to back-end systems. Perform data mapping. Assist in troubleshooting document failures. Coordinate go live with functional resource. |
| Project Lead (Buyer): Main contact for project coordination. Enforce compliance of project timelines. | Testing Contact (Buyer): Provide technical details for integration to back-end systems. Perform data mapping. Assist in troubleshooting document failures. Coordinate go live with functional resource. |
| Supplier Integration Specialist: Manage end-to-end supplier integration. Troubleshoot failed/rejected documents. Ensure timely completion of project milestones. Escalate issues to appropriate person/team. | Testing Contact (Supplier): Define & Validate catalogue content with Supplier. Generate Test Orders. Reconcile and approve invoices. Assist in other testing activities, coordinate go-live. Download & validate applicable test transactions; load & process through ERP. |

# TIMELINES AND SCHEDULES

## SAP Ariba Integration Methodology Timeline

- Planning and testing are the most critical and time-consuming steps

- Milestone dates to be determined at kick-off meeting

- Can the supplier support use the Ariba portal while integration testing is ongoing?

- If catalogs are in scope, activity should start at least two weeks prior to the Plan phase

NB: Timeline below is to be used as a guideline and is subject to change based on level and/or complexity of scope.  Supplier’s input and/or availability may also impact timelines.

| Plan - Kick-off meeting - Define project scope - Document business rules - Prepare project schedule, with milestones - Confirm resources are in place - Governance model in place - Commitment from all parties | Design - Supplier’s technical solution defined - Development timelines defined - Relationship established on SAP Ariba - SAP Ariba network account configured - Test scenario’s defined | Build - Supplier develops mapping requirements - Establish connectivity to the AN - Submit sample documents for validation - SIT testing |
| --- | --- | --- |
| Test - UAT testing with pre-defined test scripts - Validation solution meets requirements - Formal sign-off and acceptance | Deploy - Migration to production - Supplier migrates maps to production - AN account is setup - Change management in place | Go Live - Confirm transactions in production - SI post-production support (2 weeks) - Project close |

## Project Schedule

| Milestone | Start Date | End Date |
| --- | --- | --- |
| Plan |  |  |
| Design |  |  |
| Build |  |  |
| Test |  |  |
| Deploy |  |  |
| Go Live |  |  |

## Contingency Plan

Discuss what the contingency plan will be if target dates are not achievable.

Document:

- Why dates were missed

- New target dates

- How supplier will transact in the meantime

# ASSUMPTIONS & CONSTRAINTS

## Assumptions

- There will be a single primary point of contact with each Trading Partner for Project Management activities.

- It is assumed that assigned resources have the correct skills and knowledge to complete all responsibilities.

  - Knowledge of business operations with customer

  - Experienced Developers

## Constraints

Provide details of any challenges that would impact the scope and/or project timeline.

- Competing Priorities

  - Are other integration/capital projects running at the same time?

  - Can this project start now or in the future?

- System Maintenance Schedule

  - Upgrades

  - System refresh

- Resource Constraints

  - Vacations

  - Holidays

  - Knowledge

- Processes

  - Updates/changes to code must be scheduled

  - Go live at certain points of the month

- 3rd Party Dependencies

  - Are changes scheduled or added as needed?

  - Are error notifications/failures communicated back?

  - Is there a dedicated resource to support the project?

  - Will they attend standing calls?

# PROJECT SCOPE

| Documents In-Scope - Purchase Order - Change Order - Service Entry Sheet | Optional Documents - Order Confirmation - Advanced Ship Notification | Documents Out of Scope - Receipt Notification - Invoice |
| --- | --- | --- |

## Document Details and Supplier Transmission

| Document | Document Detail | Yes/No/Optional | Delivery cXML/EDI/EDIFACT/Email/On-Line |
| --- | --- | --- | --- |
| Orders | Catalog | Yes |  |
|  | Non-Catalog | Yes |  |
|  | P-Card | No |  |
|  | Attachments | Yes |  |
|  | Blanket Order – with release | No |  |
|  | Blanket Order – without release | No |  |
|  | Service Order – sent as material | No |  |
|  | Service Order – sent as service | Yes |  |
|  | Change Order – catalog | Yes |  |
|  | Change Order – non-catalog | Yes |  |
|  | Change Order – P-Card | No |  |
|  | Cancel Order | No |  |
|  | Precision Rounding | No |  |
|  | Advanced Pricing Detail | No |  |
| Order Confirmation | Header Level | Optional |  |
|  | Line Level | Optional |  |
| ASN | Advanced Shipping Notification | Optional |  |
| GRN | Receipt (Goods Receipt Notification) | No |  |
| SES | Service Entry Sheet | Yes |  |
|  | Service Entry Sheet Response | No |  |
| Catalog | Excel | Yes |  |
|  | Punchout | Yes |  |
| Cutover Documents | Orders – With Legacy Flag | No |  |
|  | Order – Without Legacy Flag | No |  |
|  | Invoices – With Legacy Flag | No |  |
|  | Invoices – Without Legacy Flag | No |  |
|  | Buyer provides report of ‘Old’ and ‘New’ order numbers – Y/N | No |  |

## Cutover Documents

- Document how cutover activities will be handled

  - Will PO numbers be the same?

  - Will new PO numbers be sent?

  - Identify any risks associated with cutover

# DOCUMENT REQUIREMENTS

The following tables outline the requirements unique to your Buyer’s procurement environment, as detailed in the Excel Delta document.  Not all required elements as outlined in the DTD are represented as this is meant to identify information that is important to your Buyer.

## Orders

| General |  |  |
| --- | --- | --- |
| Split Orders Supported | Yes | - When there are different supplier locations in the Purchase Requisition the Requisition will be split into separate Purchase Orders. - Bitzer SE will use the following criteria as PO split: shipping address, billing address, supplier location and purchasing group. |
| Change Orders Allowed | Yes | - Allowed for fully shipped orders - Allowed for partially shipped orders |
| Header |  |  |
| Order Number | Yes | - 50 – Material PO - 51 – Service PO |
| Ship To | Yes |  |
| Bill To | Yes |  |
| Payment Terms | Yes | - Will be sent on all POs |
| Comments | Yes | - Legal conditions & Invoicing conditions |
| Attachments | Yes |  |
| Extrinsic Values | No | - No custom data to be returned on OC/SES |
| Line Level |  |  |
| Supplier Part ID | Yes | - Value “Not Available” for non-catalog POs |
| Supplier Part Auxiliary ID | Yes |  |
| Unit Price | Yes |  |
| Unit of Measure | Yes | UNUOM |
| Extrinsic Values | No | No custom data to be returned on OC/SES |

## Order Confirmation

| Header |  |  |
| --- | --- | --- |
| General Rules | Yes | - Suppliers are allowed to confirm an order multiple times. |
| Rejection | No | - Suppliers are not allowed to reject quantities at the line-item. |
| Attachments | Optional | - Suppliers are allowed to include attachments. All attachment file extensions are allowed. |
| Line Level |  |  |
| Changes |  | - Suppliers are not allowed to change item quantities. - Suppliers are not allowed to change the unit price. - Suppliers are not allowed to change the subtotal amount. - Suppliers are allowed to change the Supplier Part ID and Auxiliary Part ID. |
| Comments | Optional |  |
| Backorder | Optional |  |
| Delivery Date | Yes | - Suppliers are required to provide the delivery date. |
| Shipment Date | Optional | - Suppliers are not required to provide the actual shipping date. |
| Unit Price | No | - Suppliers are not allowed to change the unit price. |
| Unit Price Currency | No | - Suppliers are not allowed |
| Item Description | No | - Suppliers are not allowed to change line item description. |

## Advanced Shipping Notification (ASN)

| General |  |  |  |  |
| --- | --- | --- | --- | --- |
|  |  | Yes |  | - Suppliers are not allowed to cancel ship notices that they create. |
| Header |  |  |  |  |  |
| Shipping Date |  | Optional |  | - Suppliers are allowed to provide the actual shipping date. |  |
| Delivery Date |  | Yes |  | - Suppliers are required to provide the delivery date. |  |
| Attachments |  | Optional |  | - Suppliers are allowed to include attachments. All attachment file extensions are allowed. |  |
| Delivery & Transport |  | Optional |  | - Suppliers are allowed to add delivery and transport information. |  |
| Line Level |  |  |  |  |  |
| Changes |  |  |  | - Suppliers are not allowed to increase item quantities. |  |
| Asset Serial Number |  | Optional |  | - Suppliers are not required to maintain serial number |  |
| Packing Slip |  | Yes |  | - Packing Slip ID must be provided |  |

## Service Entry Sheet (SES)

| General |  |  |  |  |
| --- | --- | --- | --- | --- |
|  |  | Yes |  | - Supplier are required to provide unit of measure and unit price for ad hoc line items - Suppliers are allowed to add ad hoc line items to service sheets (item description is required). - Suppliers are allowed to create multiple service sheets for an amount-based service item. - Suppliers are allowed to reuse service sheet numbers if the status is canceled, Rejected & Failed. - Suppliers are allowed to cancel service sheets they created. |
| Header |  |  |  |  |  |
| Service Start and End Date |  | Yes |  | - Suppliers are required to provide the service start and end date at the header level. |  |
| Approver information |  | Yes |  | - Suppliers are required to provide the approver information. |  |
| Attachments |  | Optional |  | - Suppliers are allowed to include attachments. All attachment file extensions are allowed. |  |
| Line Level |  |  |  |  |  |
| Changes |  |  |  | - Suppliers are not allowed to change the unit of measure. - Suppliers are not allowed to change item quantities for planned service orders. - Suppliers are not allowed to change the subtotal amount. - Suppliers are not allowed to change the unit price for planned service orders. |  |

## Supporting Documentation

Have the buyer provide documentation for the following, if in scope:

- Ship To addresses & ID

- Incoterms

## Where to Find Buyer Transaction Rules

Rules configured by the Buyer that define how transactions will e validated on the Ariba Network from a technical and business process perspective.  These rules define the technical requirements presented in the Ariba Integration Guide and are unique to each Buyer.

To view a Buyers transaction rules:

- Login at supplier.ariba.com

- Select Company Settings in the blue menu at the top of the page

- Select Customer Relationships

- Select the Customer to view their unique rules

# CONNECTIVITY AND INFRASTRUCTURE

## Buyer Profile

| Identification | Test | Production |
| --- | --- | --- |
| ANID | AN01574854132-T | AN01574854132 |

| System Profile | Description |
| --- | --- |
| ERP | SAP ECC |
| Middleware | SAP CIG, SAP Cloud Connector |
| Buying Channels | Ariba Buying |
| UoM Classification | UNUOM |
| UNSPSC Classification | UNSPSC |

## Supplier Profile

| Identification | Test | Production |
| --- | --- | --- |
| ANID |  |  |
| DUNS |  |  |
| DUNS+4 |  |  |
| ISA Qualifier |  |  |

| System Profile | Description |
| --- | --- |
| ERP | SAP R/3 v4.7 SAP ECC 5.0 SAP ECC 6.0 SAP S/4 HANA Oracle 12c v11.2.0.4 Oracle 12c v12.1.0.2 Oracle 12c v12.2.0.1 PeopleSoft In House |
| Middleware | webMethods Mincom BizTalk In House |
| UoM Classification | UNUOM ANSI Custom |
| UNSPSC Classification | UNSPSC V11.2 UNSPSC V12.2 Custom |

## Supplier ERP Connection

| Type | Description |
| --- | --- |
| Connection | Cloud Integration Gateway (CIG) |
| Authentication | - Certificate by a Trusted Authority. No self-signed certificates, base64 encoding - Name & Password |
| VAN | Y/N |
| Third Party Provider | Provide company information |

# SUPPLIER ERROR HANDLING & BUSINESS PROCESS

## Order Validation

Identify which fields from the Order and Change Order are validated in Supplier’s ERP:

- Part Number

- Unit Price

- UOM

- UNSPSC

- Delivery Date

- Service Date (start & end)

## Error Handling

Discuss and document the process for the various cases below.  Add in any other error handling cases.

- What happens when an order is transmitted to the supplier’s system, but is not processed?

  - Is there an error log that is monitored?

  - How often are the logs checked?

  - Who is notified?

  - How is this corrected?

  - What is the turn-around time to address failed orders?

- What happens when an order fails on data validation?  Ie. Wrong part number, price, UOM…..

  - Who gets notified?

  - How is this corrected?

  - Does the supplier system automatically make substitutions?

  - What is the turn-around time to address failed orders?

- Is there any schema or data validation done on the invoice before it is sent to the AN?

- What is the process if an invoice fails against a business rule in the AN?

- What is the process if an invoice is rejected by the buyer?

- What is the process if duplicate invoice numbers are not allowed when an invoice has failed or been rejected?

## Business Processes

Describe any out of the box/unique processes that will be put into place.

Example:

- How change orders will be handled if not supported electronically?

- If order confirmation is not in scope, how will changes be communicated back to buyer?

# POST GO LIVE SUPPORT

Seller Integrators provide two weeks support post go live starting with the first transaction in Production.  After the two-week period, a Service Request should be created for any assistance.  See imbedded deck for details instructions.

# SUPPLEMENTAL DOCUMENTATION

This document contains BITZER specific information regarding transaction requirements.  Information in this document does NOT cover the complete technical aspects of integrating with the Ariba Network.  Below are three sections for supplemental documentation to be used with this document for cXML, EDI or PIDX transaction formats.  Only refer to the section that pertains to the format your organization with be sending/receiving.

## cXML Section for Supplemental Documentation

New cXML supplier to Ariba Network must:

- Support a DTD (document type definition) validation tool internally and download the document type definitions (DTD’s) for all supported transactions.

- Support HTTPS protocol.  Ariba supports HTTPS (not HTTP) only for cXML transactions.

- Review the cXML Solutions Guide and cXML User Guides.

cXML Document Type Definitions (DTD’s):

- http://cxml.org Download InvoiceDetail.zip for the InvoiceDetailRequest.dtd.

- http://cxml.org Download cXML.DTD for the OrderRequest

- http://cxml.org Download Fulfill.dtd for ConfirmationRequest/ShipNoticeRequest

EDI x12 Supplemental Documentation via SAP Ariba Cloud Integration Gateway  
New Cloud Integration Gateway supplier to the Ariba Network

- Cloud Integration Portal Guide (aka. CIG “How to Guide”)

All EDI Supplier Guides

- SAP Ariba PO850 4010	Purchase Order

- SAP Ariba PC860 4010	Purchase Order Change

- SAP Ariba PR855 4010	PO Acknowledgment (Order Confirmation)

- SAP Ariba IN810 4010	Invoice

- SAP Ariba FA997 4010	Functional Acknowledgment (inbound)

- SAP Ariba FA997 4010	Functional Acknowledgment (outbound)

PIDX Supplemental Documentation via SAP Ariba Cloud Integration Gateway  
New Cloud Integration Gateway supplier to the Ariba Network

- Cloud Integration Portal Guide (aka. CIG “How to Guide”)

All PIDX Supplier Guides

- SAP Ariba PIDX OrderCreate OrderChange 1.61 Outbound

- SAP Ariba PIDX OrderResponse 1.61 Inbound

- SAP Ariba PIDX Invoice 1.61 Inbound

- SAP Ariba PIDX InvoiceResponse

- SAP Ariba PIDX Receipt Outbound

If you do not yet have user access to CIG, the SAP Ariba Seller Integrator will forward these documents.  Once user access is obtained, the current CIG documentation may be viewed in or downloaded from the CIG Resources section.

# SAP ARIBA CUSTOMER SUPPORT FOR SUPPLIERS

How to utilize Help Center and access Customer Support

At SAP Ariba, our goal is to empower Suppliers with the information and tools they need to seamlessly navigate through Ariba Solutions. You can find the answers you need about Ariba products in the SAP Ariba Help Center. You can also contact SAP Ariba Support directly through the Help Center, when necessary.

Access the Help Center

Sign in to your account (supplier.ariba.com) and look to the right-hand side of your screen to view the Help Center panel. If the panel is collapsed and you can’t see any articles, click Help Center >> to expand.

Using the Help Center

The Help Center is the first place to start if you have questions about any Ariba Solution. You can search for answers to functional and navigational questions in our FAQs and Tutorials.

The following tutorials are helpful when you’re getting started:

  - Supplier Basics

  - Invoices

Still need more help? Contact Customer Support

If you don’t find your answer after searching, you can request direct support via email, chat, or phone (depending on the type of account you have).

To Request Support:

  - Click the  icon in the bottom-right corner of the expanded Help Center. After clicking, you will see a new window titled Ariba Exchange User Community.

  - You will see the words I need help with next to a search bar. If you don’t see this, click Support in the upper-right corner of your screen.

  - Search for your issue in the I need help with search bar.

Based on your search, you may see Guided Assistance. Guided Assistance features a series Yes or No questions that will guide you either to support options or to relevant content to resolve your issue. If the guided content does not resolve the issue, the following direct support options are presented:

#### Email SAP Ariba Customer Support

- Send a written online request to SAP Ariba Customer Support via a short webform.

- Provide a Short Description, Details, and Attachment to ensure a fast and accurate response.

#### Get help by live chat

- Start a live chat with an SAP Ariba Customer Support specialist.

#### Click to call

- Avoid waiting on the phone. Fill in a short form to request a callback from the next available specialist.

# APPENDIX A

## Precision Rounding on Invoice

An invoice exception will occur in the Ariba Network if the monetary amount has a mathematical error.  There are two general situations where this happens.

- Monetary values sent are not calculated correctly (net amount/gross amount)

- A rounding algorithm is being used where the rounding is different from the Ariba Buying & Invoicing solution (B&I)

Two Solutions

- Send the same monetary values as what was sent on the originating order

- In B&I, set the field “AmountRoundingForInvoiceExceptionCalculation” as follows

0 = No rounding: This is the default value. No rounding occurs when Ariba computes the amounts and then compares the amounts against the total invoiced.

1 = Round invoice line item amounts to currency precision: Ariba rounds all line amounts to currency precision, and then totals the line item amounts and compares that to the total invoiced amount.

2 = Round invoice total cost to currency precision: Ariba totals the line items amounts first and then rounds the total amount to currency precision before comparing it to the total invoiced amount.

| Without Rounding (0) | With Rounding on Line Amount (1) | With Rounding on Invoice Total (2) |
| --- | --- | --- |
| Line 1 2045.046 (price) * 9.94 (quantity) = 20, 327.757 | 20,327.76 (rounded) | 20,327.757 |
| Line 2 121.511 (price) * 7.04 (quantity) = 855.43744 | 855.44 (rounded) | 855.43744 |
| Total = 21, 183.19444 | Totals to 21,183.20 | Rounded to 21,183.19 |

# APPENDIX B

## Advanced Pricing / Price Basis Quantity (PBQ)

Check if the Buyer rules allow for changes to advanced pricing detail.  You can find how to do this in “Buyer Transaction Rules” section.

If there is Advanced Pricing/PBQ, the detail section of Pricing details will be sent in the cXML

Usually, Subtotal = Unit Price * Quantity, which in this case will not be true, 60 ≠ 48 * 7.50. (48*7.50 = 360)

However, for PBQ, the formula used is

Subtotal = Quantity * (Unit Conversion/Price Unit Quantity) * Unit Price

60 = 48 * (1/6) * 7.50

Easier way to remember is  buyer is selling “item” in pack of 6. So, price 7.50 is price of 6.

Quantity is 48 (6*8). Even though quantity says 48, actually it is 8 packs of 6. So, the subtotal price is 8 *7.50 = 60.

EDI Suppliers must ad CTP segment as is from the PO for Advanced pricing.

PO1*00010*48*EA*7.5**VP*80-41015*****C3*Generic~

CUR*BY*USD~

CTP*WS***6*EA*CSD*1~