INTERNAL |  SAP AND PARTNER USE ONLY

# SAP Business Network Integration Solution Blueprint

BIOMARIN

IS/DS – Make a Copy of this Blueprint for Each Trading Partner

Purpose

- IR suppliers can start with the Solution Blueprint, no need for PowerPoint KO Deck as they should already be familiar with integration process

- IQ suppliers will still use the PowerPoint KO Deck for information sharing only. All project requirements are to be captured in the Supplier Solution Blueprint

- IL will create the Solution Blueprint template based on the Buyer’s requirements (scope, business rules, mapping requirements, outcome of scoping session, transaction specifics, known limitations etc.)

- IS/DS to use a copy of this template for all supplier projects. All project requirements between Buyer & Supplier are to be captured in the copy of this document.

Document includes multiple “talking points” that should be discussed with both parties, and results documented in the Solution Blueprint.

Remove This Text Box

Table of Contents

1	Version History	4

2	Document Purpose and Uses	4

3	Business overview	5

4	Technical Landscape	6

5	Project Scope	7

5.1	Orders	9

5.2	Order Confirmation	13

5.3	Advanced Shipping Notification (ASN)	15

5.4	Service Entry Sheets	17

5.5	Receipt Notification (Goods Receipt Notice)	19

5.6	Invoice	20

5.7	Remittance Advice	25

6	Cutover	26

7	Error handling	27

Specifics	27

8	Testing	28

Specifics	28

9	Project Tracking	28

10	Project Teams	28

11	Project Schedule	30

12	Sign Off	31

13	Risks	31

Specifics	32

14	Supplemental Documentation	34

15	SAP Help Portal	34

16	cXML Supplemental Documentation	34

17	EDI Supplemental Documentation via SAP Cloud Integration Gateway	35

EDI D96A/X12 Supplemental Documentation	35

18	PIDX Supplemental Documentation via SAP Cloud Integration Gateway	35

PIDX Supplemental Documentation	35

19	SAP Business Network customer support for Suppliers	35

20	Post Go Live Support	35

21	How to utilize Help Center and request assistance	35

22	Access the Help Center	36

23	Using SAP Business Network Help Center	36

# Version History

This log is updated each time an update is made to this guide. The log identifies the version number, the date the version was completed, the author of the changes, and a brief description of the changes.

| Version | Date | Description |
| --- | --- | --- |
| DRAFT | August 2024 | - Initial Version of Document |

# Document Purpose and Uses

This document defines the scope of the project and documents various business and technical aspects that relate to trading integration.

The aim is to identify all possible integration requirements from both parties to facilitate a smooth and swift implementation.

Any exceptions and areas of concern are analyzed and documented prior to the beginning of the design phase.

Assumptions:

There will be a single primary point of contact with each Trading Partner for Project Management activities.

It is assumed that assigned resources have the required skillset, appropriate system accesses, and availability to fulfil all responsibilities:

Knowledge of business operations with customer

Experienced Developers

- The success rate of the project highly depends on proper and timely identification of all business/transaction scenarios to be covered during testing. It is imperative for trading partners to work with their Buyer and SAP Business Network integration resources to proactively identify any such cases and make sure they are documented and validated through testing.

# Business overview

The purpose of undertaking this initiative is to increase efficiency and effectiveness of the organization with targeted business benefits such as:

Simpler and more efficient E2E process experience

Reduced data maintenance & improved data quality

Enhanced user catalog experience

Catalog and supplier enablement services

Improved insight from shared real time data

Functional gaps closure, process automation

Improved enforcement of legal compliance

Step-change in vendor self-service

Step change in “touchless” payment

Tail end management in user self-service

Integrated contingent and industrial workforce management

# Technical Landscape

| Description Environment Infrastructure | Buyer Specific Details |
| --- | --- |
| ERP | SAP ECC 6.0 |
| Middleware | ** List all sources |
| Solutions Purchased | SAP Business Network for Procurement - SAP Ariba Buying and Invoicing (B&I) - SAP Ariba Buying - SAP Ariba Invoice Management - SAP Business Network Commerce Automation Supplier Lifecycle and Performance (SLP) SAP Business Network for Supply Chain SAP Business Network for Logistics SAP Business Network for Asset Management SAP Business Network for Trading Partners SAP Business Network Discovery |
| UoM Classification | UNECE UOM ISO Custom |
| Commodity Codes | UNSPSC V12.2 |

# Project Scope

The following tables outline the requirements unique to this buyer procurement environment, as detailed in the Excel Transactions Samples Requirements. Not all required elements outlined in the DTD are represented below, as this is meant to only highlight information that is important to your Buyer.

| Description Documents in Scope Summary | Mandatory | Optional | Out of Scope |
| --- | --- | --- | --- |
| Purchase Order | X |  |  |
| Change Order | X |  |  |
| Order Confirmation |  |  | X |
| Advance Ship Notification |  |  | X |
| Receipt Notification |  |  | X |
| Service Entry Sheet |  |  | X |
| Service Entry Sheet Response |  |  | X |
| Invoice | X |  |  |
| Goods Receipt |  |  | X |

| Description Business IDs | Company Name | ANID | DUNS | DUNS_4 |
| --- | --- | --- | --- | --- |
| Buyer | BIOMARIN | - AN11167431972 | N/A | N/A |
| Supplier |  |  |  |  |

## Orders

| Description Type | Buyer Supported (Y/N) | Supplier Supported/Format (No or online, email, cXML, D96A, X12, CSV, PIDX, etc.) |
| --- | --- | --- |
| Catalog | Y |  |
| Non-Catalog/Free Text | Y |  |
| P-Card | N |  |
| Blanket Order – with release | N |  |
| Blanket Order – without release | N |  |
| Service PO (Service structure/without parent - child lines) | N |  |
| Service PO (Service structure/with parent - child lines) | N |  |
| Service PO (Material structure) | Y |  |
| Change Order - catalog | Y |  |
| Change Order – non-catalog | Y |  |
| Change Order – P-Card | N |  |
| Cancel Order | N |  |
| Exception or Urgent/Machine down Order | N |  |
| Consignment Order | N |  |
| Work Order | N |  |
| Capital Equipment Order | N |  |

| Description Attributes |  | Buyer Supported | Supplier Supported/Format |
| --- | --- | --- | --- |
| General | Split Orders | Not supported |  |
|  | Order Numbering | Order numbers will start with 37 Up to 10 characters long |  |
|  | Attachments | No attachments are sent out |  |
| Header | Bill To | Required back on invoice Address ID included, must be capted from PO |  |
|  | Ship To | Capture address and ID from PO and return on Invoice |  |
|  | Comments | Information related to payment sent in comments, not required to be actioned |  |
|  | Extrinsic | Please refer to Extrinsic tab in Transaction Sample file |  |
|  | Supplier Part ID | Empty for non-catalog orders |  |
|  | Supplier Part Auxiliary ID | Empty for non-catalog orders |  |
|  | Unit Price | Precision Rounding on Invoices Up to 2 decimal values |  |
|  | Advanced Pricing/Price Basis Quantity | Advanced Pricing/Price Basis Quantity (PBQ) |  |
|  | Unit of Measure | ISO Standard UNUOM |  |
|  | Extrinsic Values | List values that supplier is required to capture and return on OC/INV |  |

| Description Order Processing Specifics | Buyer Supported | Supplier Supported/Format |
| --- | --- | --- |
| How are change/cancel orders handled? Change order types: OC based; customer initiated etc. | Communicate with buyer organization for Order changes. |  |
| Describe any process requiring manual validation/further contact with customer/supplier to complete processing. | N/A |  |
| Will there be specific orders/special items requiring exception in processing? Are there any other exceptions/specific processing instructions for this buyer? | N/A |  |
| Does the supplier have any comments on the reviewed buyer order management process? | N/A |  |
| Is buyer order management process in conflict with supplier order processing practices/automation capabilities? | N/A |  |
| Discuss process discrepancies between what the supplier supports and what the buyer is requesting. | N/A |  |

## Invoice

| Description Type | Buyer Supported (Required/Optional/Out of Scope) | Supplier Supported/Format (No or online, email, cXML, D96A, X12, CSV, PIDX, etc.) |
| --- | --- | --- |
| Catalog | Y |  |
| Non-Catalog | Y |  |
| Contract | N |  |
| Blanket | N |  |
| Non-PO | Y |  |
| Service | N |  |
| Service as Material | Y – SES is autogenerated |  |
| Credit – Header Level | - N |  |
| Credit – Line Level | - Y – Reference to original INV required |  |
| Debit – Header Level | N |  |
| Debit – Line Level | N |  |
| Invoice Rejection | N |  |
| Invoice Status Update | N |  |

| Description Attributes |  |  | Buyer Supported (Required/ Optional/ Out of Scope) | Buyer Comments | Supplier Comments |
| --- | --- | --- | --- | --- | --- |
| General | Attachments |  | - Optional | Wont be processed |  |
|  | Precision Rounding |  | - Y | - Up to 2 decimals |  |
|  | Advanced Pricing Detail |  | - Y | - Check Purchase Order section if available |  |
|  | Amounts |  | Subtotal amount = Unit Price x Quantity (No tax) Taxable amount = Subtotal amount Gross amount = Subtotal + Tax Net amount = Gross amount – adjustments and discount/rebate (if any) Due amount = Gross amount - adjustments (if any) *No discount/rebate => Net amount = Gross amount |  |  |
|  | Address IDs |  | Required – should be picked up from PO |  |  |
| Header | Invoice Number |  | - Y | Max 16 characters |  |
|  | Invoice Date |  | - Y | Backdating allowed up to 30d |  |
|  | Bill To |  | - Y | Address ID required |  |
|  | Remit To |  | - Y | Address ID required |  |
|  | From |  | - Y | Address ID required |  |
|  | Ship From |  | - Y | Address ID required |  |
|  | Ship To |  | - Y | Address ID required |  |
|  | From |  | - Y | Address ID required |  |
|  | Strict Validation | Name | - Y | - Strict validation is not enforced |  |
|  |  | Street | - Y |  |  |
|  |  | City | - Y |  |  |
|  |  | State | - Y |  |  |
|  |  | Postal Code | - Y |  |  |
|  |  | Country | - Y |  |  |
|  | Bank Account Details |  | - Optional |  |  |
|  | Payment Net Terms |  | - Required | - Required back on invoice |  |
|  | Buyer VAT ID |  | - Optional |  |  |
|  | Supplier VAT ID |  | - Optional |  |  |
|  | Registration ID |  | - Out of Scope |  |  |
| Line Item | Invoice Line |  | - Y |  |  |
|  | Quantity |  | - Y |  |  |
|  | Unit Price |  | - Y | - Precision Rounding on Invoices Confirm number of decimals supported and if Precision Rounding is required |  |
|  | Unit Of Measure |  | - Y | Confirm Buyer UOM requirements |  |
|  | Order Line Number reference |  | - Y | Confirm order line reference number requirements |  |
|  | Advanced Pricing/Price Basis Quantity |  | - Y | Advanced Pricing/Price Basis Quantity (PBQ) Confirm if included in individual project scope |  |
|  | Supplier Part Id |  | - Y |  |  |
|  | Item Description |  | - Y |  |  |
|  | Tax | Alternate Currency | - Y | alternateCurrency” may be required if: Buyer has specific rules in place requiring alternate currency Buyer and Supplier reside in different countries PO and Invoice have different currencies Ship To country code does not match invoice currency |  |
|  |  | Category | - Y |  |  |
|  |  | Percentage Rate | - Y |  |  |
|  |  | Supply Date (tax point date) | - N |  |  |
|  |  | Tax Amount | - Y |  |  |
|  |  | Taxable Amount | - Y |  |  |
|  |  | Tax Description | - Y |  |  |
|  |  | Tax Location | - N |  |  |
|  | Allowance & Charges |  | - N |  |  |
|  | Shipping & Handling |  | - Y |  |  |
|  | Net Amount |  | - Y |  |  |
|  | Amount without tax |  | - N |  |  |
|  | Subtotal Amount |  | - Y | “alternateCurrency” and “alternateAmount” may be required if Buyer has flagged this in the business rules If buyer has SAP ERP the Subtotal Amount is required |  |
| Summary | Tax | Alternate Currency | - Y | “alternateCurrency” may be required if: Buyer has specific rules in place requiring alternate currency Buyer and Supplier reside in different countries PO and Invoice have different currencies Ship To country code does not match invoice currency Summary tax is required on all invoices even if the amount is zero (0.00) |  |
|  |  | Category | - Y |  |  |
|  |  | Percentage Rate | - Y |  |  |
|  |  | Supply Date (tax point date) | - N |  |  |
|  |  | Tax Amount | - Y |  |  |
|  |  | Taxable Amount | - Y |  |  |
|  |  | Tax Description | - Y |  |  |
|  |  | Tax Location | - N |  |  |
|  | Special Handling Amount |  | - Y |  |  |
|  | Shipping Amount |  | - Y |  |  |
|  | Net Amount |  | - Y |  |  |
|  | Gross Amount |  | - Y |  |  |
|  | Invoice Detail Discount |  | - Y |  |  |
|  | Due Amount |  | - Y |  |  |

# Cutover

| Description Specifics | Buyer Cutover Process | Supplier Comments |
| --- | --- | --- |
| Legacy Orders | - No legacy orders expected |  |
| General | - Prior to integration completion supplier is required to manually process outstanding orders |  |

# Error handling

| Description Specifics | Buyer Comments | Supplier Comments |
| --- | --- | --- |
| Failed or Rejected Document Transmissions | - BioMarin doesn’t have a blocking process in place | Who gets notified? Are there any expectations as to how failed/rejected transactions are to be handled? |
| Failed Order Validation (wrong part number, price, UOM, etc.) | - BIOMARIN dedicated team will be notified | Who gets notified? How is this corrected? Does the supplier system automatically make substitutions? What is the turn-around time to address failed orders? |
| General | - N/A | Is there any schema or data validation done on the invoice before it is sent to the AN? What is the process if an invoice fails against a business rule in the AN? What is the process if duplicate invoice numbers are not allowed when an invoice has failed or been rejected? |

# Testing

| Description Specifics | In Scope (Y/N) | Phase (Pilot/Post) | Buyer Comments | Supplier Comments |
| --- | --- | --- | --- | --- |
| Test Plan | Y | Pilot & Post | Provided as part of the integration kit. |  |

# Project Tracking

## Project Teams

| Roles & Responsibilities | Contact Name & E-mail |
| --- | --- |
| - Buyer |  |
| Project Lead (Operational Lead) - Main contact for project coordination - Provide commitment to project timeline - Understand buyer's transaction validation rules - Participate in status meetings | - julie.boitte@bmrn.com |
| Buyer Technical (Developer) - Provide technical details for integration to backend systems - Perform data mapping - Assist in troubleshooting document failures - Coordinate go live with functional resource | Tyler.Chamberlain@bmrn.com |
| Testing Contact - Define & Validate catalogue content with buyer - Analyze incoming Orders - Generate Test Invoice - Assist in other testing activities, coordinate go-live - Download & validate applicable test transaction - load & process through ERP | - julie.boitte@bmrn.com |
| - Supplier |  |
| Project Lead (Supplier Enablement lead) - Main contact for project coordination - Enforce compliance of project timelines |  |
| Technical (Developer) - Support of cXML/EDI Identified Supplier testing - Provide connection parameters to ERP systems - Assist in troubleshooting document errors from the application/ERP |  |
| Testing Contact - Define & Validate catalogue content with Supplier - Generate Test Orders - Reconcile and approve invoices - Assist in other testing activities, coordinate go-live Download & validate applicable test transactions, load & process through ERP |  |
| - SAP |  |
| Integration Specialist (IS) - Manage end-to-end supplier integration - Troubleshoot failed/rejected documents - Ensure timely completion of project milestones - Escalate issues to appropriate person/team |  |
| Catalog Specialist (CS) - Support Setup and testing of Catalogue with buyer and supplier - Troubleshoot failed/rejected catalogues - Ensure timely completion of project milestones - Escalate issues to appropriate person/team |  |
| Network Deployment/Enablement Lead (NDL/NEL) - Consolidates all supplier’s enablement status for reporting to the Buyer |  |

## Project Schedule

| Description Phase | Start Date | End Date | Contingency Plan (If target date is missed) |
| --- | --- | --- | --- |
| Plan |  |  |  |
| Design |  |  |  |
| Build |  |  |  |
| Test |  |  |  |
| Deploy |  |  |  |
| Go Live |  |  |  |

## Sign Off

| Description Name | Buyer or Supplier? | Date | Signature |
| --- | --- | --- | --- |

# Risks

| Description Specifics |  | Buyer Mitigation Response | Supplier mitigation Response |
| --- | --- | --- | --- |
| Competing Priorities | Are other integration/capital projects running at the same time? |  |  |
|  | Can this project start now or in the future? |  |  |
|  | Is the PO Flip option a possibility in the interim, if the integration project cannot be completed in time? |  |  |
| System Maintenance Schedule | Upgrades? |  |  |
|  | System refresh? |  |  |
| Resource Constraints | Vacations? |  |  |
|  | Holidays? |  |  |
|  | Knowledge? |  |  |
| Processes | Updates/changes to code must be scheduled? |  |  |
|  | Go live at certain points of the month? |  |  |
| 3rd Party Dependencies | Are changes scheduled or added as needed? |  |  |
|  | How are error notifications/failures communicated for inbound/outbound transactions? |  |  |
|  | Is there a dedicated resource to support the project? |  |  |

# Supplemental Documentation

This document contains Buyer specific information regarding transaction requirements. Information in this document does NOT cover the complete technical aspects of integrating with the SAP Business Network.

Below are several sections for supplemental documentation to be used with this document for cXML, EDI

D96A / X12 or PIDX transaction formats. Only refer to the section that pertains to the format your organization will be sending or receiving.

## SAP Help Portal

SAP maintains a complete and rich documentation library with Administration and How-To guides.

Here at SAP Help Portal, you can find the information you need to administer and provision our products.

All guides within our Help Library are downloadable and accessible by entering the document you are looking for in the search bar of SAP Help Portal.

Below are some helpful shortcuts to guidelines you might benefit from:

cXML Solutions Guide

cXML User’s Guide

SAP Business Network guide to invoicing

## cXML Supplemental Documentation

New cXML supplier to SAP Business Network must:

- Support a DTD (document type definition) validation tool internally and download the document type definitions (DTD’s) for all supported transactions.

- Support HTTPS protocol. SAP Business Network supports HTTPS (not HTTP) only for cXML transactions.

- Review the cXML Solutions Guide and cXML User’s Guides.

cXML Document Type Definitions (DTD’s)

- http://cxml.org Download InvoiceDetail.zip for the InvoiceDetailRequest.dtd. ; Download cXML.DTD for the OrderRequest ; Download Fulfill.dtd for ConfirmationRequest/ShipNoticeRequest

## EDI Supplemental Documentation via SAP Cloud Integration Gateway

EDI D96A/X12 Supplemental Documentation  
All EDI Supplier Guides

## PIDX Supplemental Documentation via SAP Cloud Integration Gateway

PIDX Supplemental Documentation  
All PIDX Supplier Guides

## Guided Integration for Trading Partners

Trading Partners who wish to learn more about Guided Integration, should check the links below:

- Introductory Video: https://sapvideoa35699dc5.hana.ondemand.com/?entry_id=1_o1eepg2y

- Compatibility Dashboard: https://sapvideoa35699dc5.hana.ondemand.com/?entry_id=1_8b9jbdg4

- Reconcile Template: https://sapvideoa35699dc5.hana.ondemand.com/?entry_id=1_hgwdkk00

- SAP Help: Seller Account Settings and Profile Configuration - Guided Integration for Trading Partners at: https://help.sap.com/docs/business-network-for-trading-partners/seller-account-settings-and-profile-configuration/guided-integration-for-trading-partners?locale=en-US

# SAP Business Network customer support for Suppliers

## Post Go Live Support

Supplier Integrators provide two weeks support of Post Go Live starting with the first transaction in Production. After the two-week period, a Service Request should be created for any assistance.

## How to utilize Help Center and request assistance

At SAP, our goal is to empower Suppliers with the information and tools they need to seamlessly navigate through SAP Business Network Solutions. You can find the answers you need about SAP Business Network products in the SAP Help Center. You can also contact SAP Support directly through the Help Center, when necessary.

## Access the Help Center

Sign into your account and look to the right-hand side of your screen  to view the Help Center panel. If the panel collapses and you cannot see any articles, click    icon to expand.

## Using SAP Business Network Help Center

The Help Center is the first place to start if you have questions about any SAP Business Network Solution.

Please watch this short Tutorial on how to navigate SAP Help Center to:

- Find informational documents and FAQs created and curated by support or product documentation from SAP Help Portal

- Find information on new releases, upcoming webcasts, and events, as well as easy access to Supplier Release Readiness Portal.

- Contact us to submit a case for support.

www.sap.com