INTERNAL

SAP Ariba Supplier Integration Solution Blueprint

Thungela

Table of Contents

1	VERSION HISTORY	4

2	DOCUMENT PURPOSE and UsEs	4

3	Business overview	5

4	Technical Landscape	6

Environment Infrastructure	6

5	project scope	7

Documents in Scope Summary	7

Business IDs	7

Business Units	7

5.1	Orders	8

Type	8

Attributes	9

Order Processing Specifics	11

5.2	Order Confirmation	12

Type	12

Attributes	12

5.3	Advanced Shipping Notification (ASN)	13

Type	14

Attributes	14

5.4	Invoice	15

Type	15

Attributes	16

Type	20

5.5	Remittance Advice	20

6	Cutover	21

Specifics	21

7	Error handling	21

Specifics	22

8	project Tracking	22

8.1	Project Schedule	22

8.2	Sign Off	22

9	tESTING	23

Specifics	23

10	Risks	23

Specifics	23

11	supplemental documentation	25

11.1	SAP Help Portal	25

11.2	cXML Supplemental Documentation	25

11.3	EDI Supplemental Documentation via SAP Ariba Cloud Integration Gateway	25

EDI D96A/X12 Supplemental Documentation	25

11.4	PIDX Supplemental Documentation via SAP Ariba Cloud Integration Gateway	25

PIDX Supplemental Documentation	25

12	sap ariba customer support for suppliers	26

12.1	Post Go Live Support	26

12.2	How to utilize Help Center and request Customer Support	26

12.3	Access the Help Center	26

12.4	Using SAP Ariba Help Center	26

12.5	Customer Support Resources	26

# VERSION HISTORY

This log is updated each time an update is made to this guide. The log identifies the version number, the date the version was completed, the author of the changes, and a brief description of the changes.

| Version | Date | Description |
| --- | --- | --- |
| 1 | 01.11.2023 | Initial version of blueprint for THUNGELA EMEA |

# DOCUMENT PURPOSE and UsEs

This document defines the scope of the project and documents various business and technical aspects that relate to supplier integration.

The aim is to identify all possible integration requirements from both parties to facilitate a smooth and swift implementation.

Any exceptions and areas of concern are analyzed and documented prior to the beginning of the design phase.

Assumptions:

There will be a single primary point of contact with each Trading Partner for Project Management activities.

It is assumed that assigned resources have the required skillset, appropriate system accesses, and availability to fulfil all responsibilities:

Knowledge of business operations with customer

Experienced Developers

- The success rate of the project highly depends on proper and timely identification of all business/transaction scenarios to be covered during testing. It is imperative for suppliers to work with their Buyer and SAP Ariba integration resources to proactively identify any such cases and make sure they are documented and validated through testing.

This document referred to as Supplier Integration Solution Blueprint should be used in conjunction with transaction format mapping specifications referred to as Transactions Samples, accessible through your Buyer’s Supplier Information Portal.

Supplier Information Portal is available through your trading relationship with the Buyer. To access the portal:

- Sign-in to your supplier account (https://service.ariba.com/)

- Navigate to Account Settings/Customer Relationships

- Under Current Relationships, search your Buyer in your relationship list

- Click on the icon under Supplier Information Portal for selected Buyer

This document referred to as Supplier Integration Solution Blueprint should be used in conjunction with transaction format mapping specifications referred to as Transactions Samples Requirements, also posted at Supplier Information Portal link (https://connectsupport.ariba.com/sites/Company)

# Business overview

THUNGELA is a leading pure-play producer and exporter of high quality, low-cost thermal coal in South Africa.

The purpose of undertaking this initiative is to increase efficiency and effectiveness of the organization with targeted business benefits such as:

Simpler and more efficient E2E process experience

Reduced data maintenance & improved data quality

Enhanced user catalog experience

Catalog and supplier enablement services

Improved insight from shared real time data

Functional gaps closure, process automation

Improved enforcement of legal compliance

Step-change in vendor self-service

Step change in “touchless” payment

Tail end management in user self-service

Integrated contingent and industrial workforce management

# Technical Landscape

| Description ### Environment Infrastructure | Buyer Specific Details |
| --- | --- |
| ERP | SAP ECC |
| Middleware | N/A |
| Solutions Purchased | B&I (Buying and Invoicing) SAP Ariba Buying SAP Ariba Commerce Automation SLP (Supplier Lifecycle and Performance) |
| UoM Classification | ISO |
| Commodity Codes | Custom |

# project scope

The following tables outline the requirements unique to this buyer procurement environment, as detailed in the Excel Transactions Samples Requirements. Not all required elements outlined in the DTD are represented below, as this is meant to only highlight information that is important to your Buyer.

| Description ### Documents in Scope Summary | Mandatory | Optional | Out of Scope |
| --- | --- | --- | --- |
| Purchase Order | X |  |  |
| Change Order | X |  |  |
| Order Confirmation |  | X |  |
| Advance Ship Notification |  | X |  |
| Receipt Notification |  |  | X |
| Service Entry Sheet | X |  |  |
| Service Entry Sheet Response |  |  | X |
| Invoice | X |  |  |
| Remittance Advice |  | X |  |

**Service Entry Sheet is automatically generated and is not required to be integrated

| Description ### Business IDs | Company Name | ANID | DUNS | DUNS_4 |
| --- | --- | --- | --- | --- |
| Buyer | THUNGELA | AN11158586736 | N/A | N/A |
| Supplier |  |  |  |  |

## Orders

| Description ### Type | Buyer Supported (Y/N) | Supplier Supported/Format (No or online, email, cXML, D96A, X12, CSV, PIDX, etc.) |
| --- | --- | --- |
| Catalog | Y |  |
| Non-Catalog/Free Text | Y |  |
| P-Card | N |  |
| Limit Orders | N |  |
| Blanket Order – without release | N |  |
| Service PO (Service structure/without parent - child lines) | N |  |
| Service PO (Service structure/with parent - child lines) | N |  |
| Service PO (Material structure) | Y |  |
| Change Order - catalog | Y |  |
| Change Order – non-catalog | Y |  |
| Change Order – P-Card | N |  |
| Cancel Order | Y |  |

| Description ### Attributes |  | Buyer Comments | Supplier Comments |
| --- | --- | --- | --- |
| General | Order Numbering | - Order numbers will include 10 digits number starting with 45. |  |
|  | Attachments | - POs may contain attachment on header or line level - (With informational purpose only) |  |
|  | Bill To | Address & ID will be provided and required back on an invoice. Billing address is fixed. |  |
| Header | Ship To | - Address & ID will be provided and required back on an invoice. Shipping address is fixed. |  |
|  | LegalEntity | - Informational details on THUNGELA Legal entity and ID - Legal entity details are same as the Bill To details for all entities of THUNGELA |  |
|  | OrganizationalUnit | - Additional details on THUNGELA entity and ID |  |
|  | Payment Terms | - Will be provided on the PO with Discount details |  |
|  | Comments | - POs will contain Comments - Terms and Conditions will be sent on all the Pos |  |
|  | Extrinsic | - Header and Line Level Extrinsic fields are for informational purposes only and not required back on the invoice. - Additional information for the extrinsic fields can be found in the Transaction Sample file |  |
|  | Order Item Numbering | - Line items numbers are in increments of 10. Example: 10,20,30 ect. |  |
| Line Item | Supplier Part ID | - THUNGELA DOES NOT Include the Value “Not Available” on the orders. For Non-Catalog Orders, Supplier Part ID is blank |  |
|  | Unit Price | - Precision Rounding on Invoices Number of decimals supported – 2 decimals |  |
|  | Advanced Pricing | - Advanced Pricing/Price Basis Quantity (PBQ) - UoM conversion |  |
|  | Unit of Measure | - ISO Standard |  |

| Description ### Order Processing Specifics | Buyer Comments | Supplier Comments |
| --- | --- | --- |
| How are change/cancel orders handled? Change order types: OC based; customer initiated etc. | Order confirmations are not part of the required flow. |  |
| Describe any process requiring manual validation/further contact with customer/supplier to complete processing. | N/A |  |
| Will there be specific orders/special items requiring exception in processing? Are there any other exceptions/specific processing instructions for this buyer? | N/A |  |
| Does the supplier have any comments on the reviewed buyer order management process? | To be discussed on the KO call and if anything, comment to be added. |  |
| Is buyer order management process in conflict with supplier order processing practices/automation capabilities? | To be discussed on the KO call and if anything, comment to be added. |  |
| Discuss process discrepancies between what the supplier supports and what the buyer is requesting. | To be discussed on the KO call and if anything, comment to be added. |  |

## Order Confirmation

| Description ### Type | Buyer Supported (Required/Optional/Out of Scope) | Supplier Supported/Format (No or online, email, cXML, D96A, X12, CSV, PIDX, etc.) |
| --- | --- | --- |
| Header Level | Optional |  |
| Line Level | Optional |  |

## Advanced Shipping Notification (ASN)

| Description ### Type | Buyer Supported (Required/Optional/Out of Scope) | Supplier Supported/Format (No or online, email, cXML, D96A, X12, CSV, PIDX, etc.) |
| --- | --- | --- |
| All | Optional |  |

## Invoice

| Description ### Type | Buyer Supported (Required/Optional/Out of Scope) | Supplier Supported/Format (No or online, email, cXML, D96A, X12, CSV, PIDX, etc.) |
| --- | --- | --- |
| Catalog | Required |  |
| Non-Catalog | Required |  |
| Contract | Out of Scope |  |
| Blanket (Limit) | Out of Scope |  |
| Non-PO | Out of Scope |  |
| Service | Out of Scope |  |
| Service as Material | Required |  |
| Credit – Header Level | Out of Scope |  |
| Credit – Line Level | - Required - Reference to original invoice credited is needed. |  |
| Debit – Header Level | Out of Scope |  |
| Debit – Line Level | Out of Scope |  |
| Invoice Rejection | Out of Scope |  |
| Invoice Status Update | **THUNGELA updates the invoice status back on to buyer portal which is subsequently updated to Supplier portal |  |

| Description ### Attributes |  |  | Buyer Supported (Required/ Optional/ Out of Scope) | Buyer Comments | Supplier Comments |
| --- | --- | --- | --- | --- | --- |
| General | Attachments |  | Required | - No Attachments are expected |  |
|  | Precision Rounding |  | Required | 2 Decimals |  |
|  | Advanced Pricing Detail |  | Required | Price Basis Quantity is available |  |
|  | Amounts |  | - Subtotal amount = Unit Price x Quantity (No tax) - Taxable amount = Subtotal amount - Gross amount = Subtotal + Tax - Net amount = Gross amount - discount* - Due amount = Gross amount - adjustments (if any) - *No discount => Net amount = Gross amount |  |  |
|  | Address IDs |  | - Required and provided on the PO |  |  |
|  | Satellite Requirements |  | Out of Scope | - After an invoice passes through AN and passes all the transaction validation requirements, the invoice is checked in THUNGELA’s ERP |  |
|  | Supplier Invoice Processing | Real Time |  |  |  |
|  |  | Batched |  |  |  |
|  |  | Scheduled Run Nightly |  |  |  |
|  |  | Monthly |  |  |  |
|  |  | Next Day |  |  |  |
|  |  | Validation prior to sending to AN |  |  |  |

| Header | Invoice Number |  | Required | - The limitation on invoice numbers is 11 characters - Special characters are not allowed - Suppliers are allowed to reuse the invoice number if the invoice is Failed or Rejected |  |
| --- | --- | --- | --- | --- | --- |
|  | Invoice Date |  | Required | - Backdating is allowed up to 120 days. |  |
|  | Bill To |  | Required | - Address & ID is required (should match the PO Bill To address). Bill to Name on the invoice must match Bill to Name on the invoice |  |
|  | Remit To |  | Required | - Recommended on all invoices |  |
|  | Sold To |  | Required |  |  |
|  | From |  | Required | - Address is required |  |
|  | Ship From |  | Optional | - Address is required |  |
|  | Ship To |  | Optional | - Address & ID is required (should match the PO Ship To address) |  |
|  | Strict Validation | Name | Required | Please check the rules setup as Strict Validation might be enforced as Country Requirement |  |
|  |  | Street | Optional |  |  |
|  |  | City | Optional |  |  |
|  |  | State | Optional |  |  |
|  |  | Postal Code | Optional |  |  |
|  |  | Country | Optional |  |  |
|  | Bank Account Details |  | Optional |  |  |
|  | Payment Net Terms |  | Required | - Invoice Payment terms should match the PO Payment terms |  |
|  | Buyer VAT ID |  | Required | Required as extrinsic |  |
|  | Supplier VAT ID |  | Required | - Required as extrinsic |  |

| Line Item | Invoice Line |  | Required |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Quantity |  | Required | Required above 0 |  |
|  | Unit Price |  | Required | - Precision Rounding on Invoices - Three decimal places supported - Must match the PO and above 0 |  |
|  | Unit Of Measure |  | Required | - Must match the PO |  |
|  | Order Line Number reference |  | Required | - Must match the PO Line Number reference and format |  |
|  | Supplier Part Id |  | Required | - Changes not allowed, 18 characters |  |
|  | Supplier Auxiliary Part ID |  | Optional | Buyer can send the supplier part Auxiliary Part ID on Orders if applicable based on Catalog. But Suppliers are not required to send the same on the Invoice |  |
|  | Buyer Part Id |  | Out of Scope |  |  |
|  | Item Description |  | Required | - Suppliers are allowed to change the PO description |  |
|  | Tax | Alternate Currency | Allowed | - Tax amounts can be sent in alternate currency |  |
|  |  | Category | Required | - Category of the tax - "vat", "sales", etc |  |
|  |  | Percentage Rate | Required | - The tax rate percentage. Do not include a percent symbol (%) |  |
|  |  | Supply Date (tax point date) | Required | - Tax point date (the date when the VAT becomes due) is required for all VAT entries. |  |
|  |  | Tax Amount | Required | - Money - The amount owed for tax - has to be present two times on the invoice |  |
|  |  | Taxable Amount | Required | - Amount before tax (taxable amount), has to be present two times on the invoice |  |
|  |  | Tax Description | Required | - In case of VAT is 0%, a reason must be provided |  |
|  |  | Tax Location | Optional |  |  |
|  | Net Amount |  | Required |  |  |
|  | Gross Amount |  | Required |  |  |
|  | Subtotal Amount |  | Required | - “alternateCurrency” and “alternateAmount” may be required if Buyer has flagged this in the business rules |  |
| Summary | Tax | Alternate Currency | Not allowed | Required in local currency |  |
|  |  | Category | Required |  |  |
|  |  | Percentage Rate | Required |  |  |
|  |  | Supply Date (tax point date) | Required |  |  |
|  |  | Tax Amount | Required |  |  |
|  |  | Taxable Amount | Required |  |  |
|  |  | Tax Description | Required |  |  |
|  |  | Tax Location | Optional |  |  |
|  | Special Handling Amount |  | Allowed | At Header Level |  |
|  | Allowance & Charges / Shipping Amount |  | Allowed | At Header Level |  |
|  | Net Amount |  | Required |  |  |
|  | Gross Amount |  | Required |  |  |
|  | Due Amount |  | Required | - “alternateCurrency” and “alternateAmount” may be required if Buyer has flagged this in the business rules |  |

| Description Type | Buyer Supported (Y/N) | Supplier Supported/Format (No or online, email, cXML, D96A, X12, CSV, PIDX, etc.) |
| --- | --- | --- |

# Error handling

| Description ### Specifics | Buyer Comments | Supplier Comments |
| --- | --- | --- |
| Failed or Rejected Document Transmissions | If a document is failed/rejected on THUNGELA side, the status will be updated on AN. | - Who gets notified? - Are there any expectations as to how failed/rejected transactions are to be handled? |
| Failed Order Validation (wrong part number, price, UOM, etc.) | If PO fails on AN, central team will be managing the troubleshooting. | - Who gets notified? - How is this corrected? - Does the supplier system automatically make substitutions? - What is the turn-around time to address failed orders? |
| General | All Ariba Network errors that are Applicable to THUNGELA should be communicated to THUNGELA.ariba_support@THUNGELA.com. If issues purely related to Ariba Network, then SAP Ariba team should be reached out to | - Is there any schema or data validation done on the invoice before it is sent to the AN? - What is the process if an invoice fails against a business rule in the AN? - What is the process if duplicate invoice numbers are not allowed when an invoice has failed or been rejected? |

# project Tracking

## Project Schedule

| Description Phase | Start Date | End Date | Contingency Plan (If target date is missed) |
| --- | --- | --- | --- |
| Plan |  |  |  |
| Design |  |  |  |
| Build |  |  |  |
| Test |  |  |  |
| Deploy |  |  |  |
| Go Live |  |  |  |

## Sign Off

| Description Name | Buyer or Supplier? | Date | Signature |
| --- | --- | --- | --- |

# tESTING

| Description ### Specifics | In Scope (Y/N) | Phase (Pilot/Post) | Buyer Comments | Supplier Comments |
| --- | --- | --- | --- | --- |
| Test Central plan | No | Post | Reference the Supplier Test Central Guide for how to use during testing with this buyer. |  |
| Test Plan | Yes | Pilot & Post | Provided as part of the integration kit. |  |

# Risks

| Description ### Specifics |  | Buyer Mitigation Response | Supplier Mitigation Response |
| --- | --- | --- | --- |
| Competing Priorities | - Are other integration/capital projects running at the same time? |  |  |
|  | - Can this project start now or in the future? |  |  |
|  | - Is the PO Flip option a possibility in the interim, if the integration project cannot be completed in time? |  |  |
| System Maintenance Schedule | - Upgrades? |  |  |
|  | - System refresh? |  |  |
| Resource Constraints | - Vacations? |  |  |
|  | - Holidays? |  |  |
|  | - Knowledge? |  |  |
| Processes | - Updates/changes to code must be scheduled? |  |  |
|  | - Go live at certain points of the month? |  |  |
| 3rd Party Dependencies | - Are changes scheduled or added as needed? |  |  |
|  | - How are error notifications/failures communicated for inbound/outbound transactions? |  |  |
|  | - Is there a dedicated resource to support the project? |  |  |
|  | - Will they attend standing calls? |  |  |

# supplemental documentation

This document contains THUNGELA’s specific information regarding transaction requirements. Information in this document does NOT cover the complete technical aspects of integrating with the Ariba Network.

Below are several sections for supplemental documentation to be used with this document for cXML, EDI

D96A / X12 or PIDX transaction formats. Only refer to the section that pertains to the format your organization will be sending or receiving.

## SAP Help Portal

SAP maintains a complete and rich documentation library with Administration and How-To guides.

Here at SAP Help Portal, you can find the information you need to administer and provision our products.

All guides within our Help Library are downloadable and accessible by entering the document you are looking for in the search bar of SAP Help Portal.

Below are some helpful shortcuts to guidelines you might benefit from:

cXML Solutions Guide

cXML User’s Guide

Ariba Network guide to invoicing

## cXML Supplemental Documentation

New cXML supplier to Ariba Network must:

- Support a DTD (document type definition) validation tool internally and download the document type definitions (DTD’s) for all supported transactions.

- Support HTTPS protocol. Ariba supports HTTPS (not HTTP) only for cXML transactions.

- Review the cXML Solutions Guide and cXML User’s Guides.

cXML Document Type Definitions (DTD’s)

- http://cxml.org Download InvoiceDetail.zip for the InvoiceDetailRequest.dtd.

- http://cxml.org Download cXML.DTD for the OrderRequest

- http://cxml.org Download Fulfill.dtd for ConfirmationRequest/ShipNoticeRequest

## EDI Supplemental Documentation via SAP Ariba Cloud Integration Gateway

EDI D96A/X12 Supplemental Documentation  
All EDI Supplier Guides

## PIDX Supplemental Documentation via SAP Ariba Cloud Integration Gateway

PIDX Supplemental Documentation  
All PIDX Supplier Guides

# sap ariba customer support for suppliers

## Post Go Live Support

Supplier Integrators provide two weeks support of Post Go Live starting with the first transaction in Production. After the two-week period, a Service Request should be created for any assistance.

## How to utilize Help Center and request Customer Support

At SAP Ariba, our goal is to empower Suppliers with the information and tools they need to seamlessly navigate through Ariba Solutions. You can find the answers you need about Ariba products in the SAP Ariba Help Center. You can also contact SAP Ariba Support directly through the Help Center, when necessary.

## Access the Help Center

Sign into your account and look to the right-hand side of your screen  to view the Help Center panel. If the panel collapses and you cannot see any articles, click    icon to expand.

## Using SAP Ariba Help Center

The Help Center is the first place to start if you have questions about any Ariba Solution. You can search for answers to functional and navigational questions in our FAQs and Tutorials.

Please watch this short Ariba Help Center - AN and Strategic Procurement Supplier Tutorial on how to navigate SAP Ariba Help Center, search for answers and open a Support Request.

## Customer Support Resources

If you do not find your answer after searching, you can request Direct Support via Email, Chat, or Phone. (Depending on the type of account you have).